|  | INTERNAL MEETING |
| --- | --- |

MINUTES OF MEETING Weekly Product Sync

| MEETING | Weekly Product Sync | DATE | 19 June 2026 |
| --- | --- | --- | --- |
| MINUTE TAKER | Nadia Lim |  |  |

■ EXECUTIVE SUMMARY

Team aligned on shipping the landing page first, with the full site to follow once copy and analytics are ready. Budget approved. Two items are on the critical path: launch copy (due Friday) and analytics setup.

■ KEY POINTS & DECISIONS

—  Phased launch agreed: landing page first, full site later.

—  Budget approved for the landing page build.

■ ACTION ITEMS

| # | ACTION | OWNER | DUE | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Draft launch copy | Sara | Fri 20 Jun | Open |

■ RISKS, BLOCKERS & WORKAROUNDS

| # | RISK / BLOCKER | IMPACT | WORKAROUND / MITIGATION | OWNER |
| --- | --- | --- | --- | --- |
| 1 | Analytics not yet configured | Medium | Use GA placeholder tag until full setup is complete. | Dev |

■ PARTICIPANTS

| # | NAME | ROLE | ORGANIZATION |
| --- | --- | --- | --- |
| 1 | Sara | Copywriter | BUBU |
| 2 | Dev | Engineer | BUBU |